Project Planning Phase

|  |  |
| --- | --- |
| Date | 29 October 2022 |
| Team ID | PNT2022TMID21860 |
| Project Name | Project - Fertilizers Recommendation System For Disease Prediction |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Registration (Customer) | USN-1 | As a user, I can register for the application by  entering my email, password, and confirming my password. | 2 | High | vignesh |
| Sprint-1 | Login | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Vasanth |
| Sprint-1 | Dashboard | USN-4 | I am a new user, ready to explore the site via dashboard | 2 | High | udhayaraj |
| Sprint-1 | Registration (Administrator) | USN-1 | I am in seek of my profile details and my exploring stuffs | 2 | High | Vasanth |
| Sprint-2 | Login | USN-3 | As an existing user, I can access the website with login credentials that are specific to myself. | 1 | Low | tamilselvan |
| Sprint-2 | Dashboard | USN-5 | I am an existing user, pick from where I left | 1 | High | udhayaraj |
| Sprint-3 | Image Uploading | USN-1 | I am in need of suggestions of fertilizer for the crops in my field. So I am uploading the images for the same. | 1 | High | tamilselvan |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Image Uploading | USN-2 | I am in need of suggestions of my land(soil) but I don’t have a clear picture of it. So I am  specifying through text format. | 2 | High | sangeetha |
| Sprint-4 | View of recommends | USN-1 | I am just an explorer, view of recommends are adequate | 2 | Low | suneka |
| Sprint-4 | Feedback Providing | USN-1 | I finished of my journey on the website, time to provide feedback. | 1 | Low | santhiyasree |
| Sprint -4 | Feedback Collection | USN-2 | I need to see all other peer members’ review about this site. | 2 | Low | subasri |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 7 Days | 24 Oct 2022 | 30 Oct 2022 | 20 | 30 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |